**Project Planning Phase**

|  |  |
| --- | --- |
| Date | 05 Nov 2022 |
| Team ID | PNT2022TMID42977 |
| Project Name | SMART FORMER: IoT Enabled Smart Farming Application. |

**Milestone and Activity List:**

|  |  |  |
| --- | --- | --- |
| **Title** | **Description** | **Date** |
| Empathy map | Prepare Empathy Map mural to capture the user pain and gain. | 27 sep 2022 |
| Literature survey | Literature survey on the selected projects and gathering information by the research publication and technical paper | 05 oct 2022 |
| BrainStorming Ideas | The Idea organizing by the Brainstorming session and prioritize the top 4 ideas based on the feasibility and Importance | 29 sep 2022 |
| Proposed Solution | Prepare the Proposed solution Document, Which includes the novelty,feasibility of idea,social impact,Scalability of solution. | 3 Nov 2022 |
| Problem solution Fit | Prepare Problem solution fit document. | 13 Nov 2022 |
| Solution Architecture | Prepare solution Architecture document. | 13 Nov 2022 |
| Customer Journey | Prepare the customer journey maps to understand the user interactions and experiences with the application. | 5 Nov 2022 |
| Data flow Diagram | Draw the data flow Diagrams and submit for review. | 10 Nov 2022 |
| Technology Architecture | Architecture diagram. | 9 Nov 2022 |
| Milestone and Activity | Prepare the Milestones and activity list of the project. | 11 Nov 2022 |
| Sprint Delivery | Prepare the Sprint Delivery on Number of Sprint planning meetings organized, minutes of meeting recorded. | 12 Nov 2022 |
| Project Development Delivery of Sprint- 1,2,3 and 4 | Develop and submit the developed code by testing it . | In Progress |